# Master Document — Team 49 Mock Sprint

# [Login Restyling Bootstrap] Task 1 —Write Requirements: Team Page & Login Styling

| Role | BA — Devlyn Jay | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Documented required fields for the team page (team name, project name, per-member photo/name/role, about-us blurb) and confirmed login work is styling-only, no auth logic changes.

Deliverable: Requirements document, committed to the team repo.

Note for next role: UX — we have 5 team members, one doesn't have a headshot yet, so the design needs a placeholder-avatar treatment. Two members also have longer blurbs, so don't assume a one-line blurb.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/requirements.md

# [Login Restyling Bootstrap] Task 2 — Design Login Style & Team Page Layout

| Role | UX — Jonas Inocencio | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Created mockups for restyled login and register page, as well as the team page. Each page uses similar design language to ensure web design consistency.

Placeholder team headshots have been used, as has placeholder lorem ipsum for blurbs. Long-blurb cases have been handled with a scroll bar.

Deliverable: Figma file, linked from the team repo; PDF export of each individual page; SVG placeholder image for team member photograph.

https://github.com/ThomasRMIT/team-49-mock-sprint/tree/dependabot/github_actions/actions/checkout-7/docs/design

Note for next role: BA — Blurbs that are too long show a scroll bar. Please ensure this is acceptable prior to approval.

# [Login Restyling Bootstrap] Task 3 — Validate Design Against Requirements

| Role | BA — Devlyn Jay | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Checked both mockups against the requirements doc. All fields present, login scope stayed to styling only, placeholder-avatar and long-blurb cases both covered. Approved as-is, no changes requested.

Deliverable: Design validation sign-off, committed to the team repo.

Note for next role: Dev — you're clear to build exactly to the Figma file, no open questions from BA's side.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/design-validation.md

# [Login Restyling Bootstrap] Task 4 — Style Login Page

| Role | Dev 1 — Thomas Williams | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Implemented the approved login and signup page styling. Confirmed with team that logic and code functionality remains untouched

Deliverable: Branch/commit with the styling changes.

Note for next role: Nothing blocking — moving straight on to the team page build myself.

Git URL (commit): https://github.com/ThomasRMIT/team-49-mock-sprint/commit/0c516982b48c5c97c41bbd0c5cbef74c4761c920

REAL OUTPUT — rendered login page

# [Login Restyling Bootstrap] Task 5 — Build Team Page & Auth Redirect

| Role | Dev 1 — Thomas Williams | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Team page built following the design structure including blurb, login now redirects to team page and team page redirects to login if accessed without authentication

Deliverable: Branch/commit with the team page and route guard.

Note for next role: Dev 2 — please test against the deployed URL once it's live, not localhost.

Git URL (commit):  https://github.com/ThomasRMIT/team-49-mock-sprint/commit/e6d998bb10a9129ca0080d13893f5ad02d2b66cd

# [Login Restyling Bootstrap] Task 6 — Test Login → Redirect → Team Page Flow

| Role | Dev 2 — Wang Fung Chu | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested the full happy path on the deployed URL — valid login, redirect fires, all member cards render correctly with photo/role/blurb, expand-on-long-text works.

Deliverable: Test script and test report.

Note for next role: No issues found on the happy path. Moving on to edge cases next.

Git URL (test script):  https://github.com/team-byte-size/team-page/blob/main/tests/flow.spec.js

Git URL (test report):  https://github.com/team-byte-size/team-page/blob/main/docs/test-report-flow.md

# [Login Restyling Bootstrap] Task 7 — Test Edge Cases & Log Bugs

| Role | Dev 2 — Wang Fung Chu | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested invalid login, direct team-page URL access without login, missing-photo member, and an unusually long blurb. No bugs found.

Deliverable: Edge case test report.

Note for next role: PM — everything passed, nothing outstanding for Dev 1 to fix before your review.

Git URL (test script):  https://github.com/team-byte-size/team-page/blob/main/tests/edge.spec.js

# [Login Restyling Bootstrap] Task 8 — Final Review & Sign-Off

| Role | PM — Sherlene Andrew | Date | 16/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the feature end-to-end against the requirements and design. Verified every prior task's checklist and completion comment. Everything matches — approved.

Deliverable: Sign-off note.

Note for next role: None — feature complete, board closed out.

Git URL:  https://github.com/team-byte-size/team-page/blob/main/docs/signoff.md

# Task 2 Mock & 3 Sprint Planner Boards

TASK 2: Refer to 49-teamA-A1T2_plan word document, Week 4 - project- Team 49 (1).xlsx orPlanner - Week 4 - project: Team 49

TASK 3: 49-teamA-A1_T3_plan.xlsx or Planner - 49-teamA-A1_T3_plan