# Project Proposal Summary

## Project Details

Project name: Time Tracking: Sync Service and Dashboard

Client / organization: Jeremy Nagel / Focus Bear Pty Ltd

Prepared by: Devlyn Jay and Sherlene Andrew

Date of client discussion: 14/08/2026

## Team & Roles

| Role | Assigned to | Notes |
| --- | --- | --- |
| PM | Sherlene Andrew | Owns project coordination, planning, risk/dependency tracking and final task sign-off. |
| BA | Devlyn Jay | Owns requirements, scope, data contract/business rules, acceptance criteria and client clarification. |
| Dev/UX | Jonas Inocencio | Owns dashboard user experience, prototype and alignment with existing Focus Bear patterns. |
| Dev | Chu Wangfung | Owns technical ownership across the Mac/sync side; exact split to be confirmed by team. |
| Dev | Thomas Williams | Owns technical ownership across the Mac/sync side; exact split to be confirmed by team. |

## Problem Statement

Focus Bear’s Mac time tracker already records activity information locally on the users MAC, but that information stays on one device. Users cannot carry classification rules across devices or view useful time-tracking data in the existing Focus Bear web dashboard which limits users.

## Target Users

Focus Bear users who use the Mac time tracker and want a view of how they spend their time. The product is particularly intended to support people with ADHD and autism who find it difficult to stay focused and minimise distractions as well as suffering from time blindness.

## Proposed Solution

Extend the existing Focus Bear app with a sync path between the Mac time tracker and the web dashboard. The Mac app will calculate time summaries locally, a sync service will store classification rules and the dashboard will present a focused time-tracking view using the existing Focus Bear design patterns. The solution will consist of security for the user when syncing this data across devices and the web app.

## Scope Boundaries

In scope this term:

- Mac app integration to push data/rule changes and pull allowed rule changes.

- A conflict-handling approach for rules edited in more than one place.

- A time-tracking view in the existing web dashboard, centred on how the user spent their time.

- Testing, documentation and integration of the Sync service, Mac app integration and dashboard view.

- Maintain the already working system

- Maintain the user’s privacy guarantee.

- Authentication of sync operations against the signed-in Focus Bear account using the existing Auth0 setup.

- A documented and consistent conflict-handling approach for rules edited in more than one place.

- A time-tracking view in the existing web dashboard

Out of scope this term:

- Building the Windows time-tracker integration

- Rebuilding the existing Mac tracker

- Secondary analytics/features that do not directly support the agreed MVP

## 3-Sprint Roadmap

Sprint 1 — Design & Bootstrap: Establish the project requirements, privacy/data contract, technical architecture, development environment and dashboard prototype so the team is ready to build the core feature.

Sprint 2 — Raw MVP: Build an end-to-end vertical slice in which a classification rule or derived summary moves from the Mac tracker through the sync service and becomes visible in the web dashboard.
The client specifically asks for an early vertical slice showing a rule synced from Mac and visible in the dashboard.

Sprint 3 — Refine MVP: Improve reliability, testing, offline recovery, conflict handling and dashboard presentation so the integrated MVP is stable and presentable.

## Success Criteria

## The user can see useful time-tracking summaries in the Focus Bear web dashboard from data generated by the Mac tracker

## Synced information is associated with the correct authenticated Focus Bear user

- Classification rules and summary data can move through the agreed sync flow without data loss.

- The Mac tracker continues to operate when offline or when sync fails, and data can be recovered later.

- The dashboard follows the existing Focus Bear design conventions.

- The final end-to-end demonstration shows that data/rules created on the Mac can shape what the user later sees in the browser.

## Assumptions & Constraints

- The team is extending live Focus Bear software, so changes to the Mac app must not break existing tracking behaviour.

- The dashboard must reuse existing React/TypeScript/Redux/Tailwind patterns and established UI components rather than creating a parallel design system.

## Client Agreement

Client name: Jeremy Nagel

Client signature / date: [Signature / Date]

Team representative: Devlyn Jay and Sherlene Andrew

Team signature / date: Devlyn Jay and Sherlene Andrew / 14/08/2026